I've gone through the whole codebase. Here's a full audit — grouped by severity. I've kept what you already know (translations, OTP, password reset, settings page, Click) brief and focused on what you haven't flagged.

# Critical — security & production-readiness

These will bite you the moment you deploy.

- DEBUG = True in vm/settings.py — must be False in production. Currently the site will leak full tracebacks, settings, and SQL on any error.

- SECRET_KEY hard-coded in settings.py ('django-insecure-...'). Move to env var.

- ALLOWED_HOSTS = ['*'] — accepts any Host header. Should be your domain only.

- DB credentials in plain text (mydb / myuser / mypassword). Move to env.

- No production security middleware settings: SECURE_SSL_REDIRECT, SESSION_COOKIE_SECURE, CSRF_COOKIE_SECURE, SECURE_HSTS_SECONDS, SECURE_REFERRER_POLICY, SECURE_CONTENT_TYPE_NOSNIFF are all unset.

- No rate limiting on login_view or signup_view — brute-force open. Add django-ratelimit or django-axes.

- No CAPTCHA anywhere (signup, login, contact). Bots will register and spam msg.

- media/ will be served by Django in production if you forget to switch it off — if settings.DEBUG: only protects this in dev. Make sure nginx/whitenoise handles static+media in prod.

# High — correctness bugs (silent breakage)

These are real bugs, not just stylistic.

- Footer category links don't work. _footer.html uses ?category=tops (string), but product.views.shop filters with category_id=category (integer). The links resolve to the shop URL but show all products unfiltered.

# High — missing pages / features you flagged + things you didn't

You already know about these, listed for completeness:

- Forgot/reset password — user/urls.py has only a comment. Templates and PasswordResetView not wired.

- Account settings page — account.html and account_orders.html both have a sidebar link <a href="#">Sozlamalar</a>.

- Click integration — payment_start is a stub, button is disabled, no Transaction model, no Prepare/Complete webhook URLs.

Additional missing things worth listing:

- No size guide.

- Subscribe form on about.html is a <form> with no action — does literally nothing on submit.

- core.msg not registered in admin — contact-form submissions go into the DB but nobody can see them without DB access. Also no email-to-admin notification, so you'll miss messages.

- Footer "Shipping" and "Returns" links go to # (README mentioned these as stubs).

- Footer social links (Instagram/Telegram/TikTok) go to #.

- No tests — every tests.py is the default empty stub.

# Medium — model & data architecture

- core.msg — lowercase class name (PEP 8 violation) and uses from vm.settings import AUTH_USER_MODEL instead of from django.conf import settings; settings.AUTH_USER_MODEL. Rename to ContactMessage and import via settings.

- ImageP — odd name; convention is ProductImage. Won't break anything but reads badly.

- Product has no slug — URLs like /item/123/ are not SEO-friendly. Add slug = models.SlugField(unique=True) and use slug in URL.

- Product has no is_published/draft flag. Hiding a product requires marking every variant unavailable. Add a single boolean.

- Category has no slug, no parent, no order field for sidebar sorting.

- No DB indexes on Product.created_at (used in order_by), Variant.available (used in filter). FK columns are auto-indexed, but these aren't FKs.

- Variant.price is per variant — fine, but no concept of a base/sale price. If you want strike-through pricing later you'll need original_price + sale_price.

- User.email not required/unique (inherited default from AbstractUser). For password reset you need it.

- Order.address is single CharField(255) — break into structured fields (region, city, street, building, apartment, postal_code, notes).

# Medium — performance & UX

- No image thumbnails. Shop tiles load full-resolution picture.url. Add easy-thumbnails or django-imagekit and generate 400×400 webp for tiles.

- No loading="lazy" on any <img>. Add to tile + gallery + cart thumbs.

- External font from rsms.me — adds a blocking external dependency. Self-host Inter.

- cart_count context processor runs on every request, including for anonymous users (it returns 0 quickly, but the check still happens on every template render). Consider caching in session.

- No HTTP caching headers on shop/item pages.

- cart_add redirects to 'shop' — losing filters/page. Users expect to stay on the item page or get an inline confirmation.

- Carousel arrows are visible even with single image? Actually you handle this — if (count <= 1) prevBtn.classList.add('is-hidden'). Good.

- No skeleton/loading state anywhere; first paint shows empty grid.

# Low — accessibility / SEO

- No sitemap.xml, no robots.txt.

- No structured data (Schema.org/Product) on item pages.

- No Open Graph / Twitter meta — links shared on social show no preview.

- <link rel="canonical"> missing.

- Title duplicates brand: {% block title %}ValleyMade{% endblock %} — ValleyMade → "ValleyMade — ValleyMade".

- No skip-to-content link for keyboard users.

- marquee__track duplicated by JS — the cloned copy is announced twice by screen readers. Add aria-hidden="true" to the marquee container.

- Focus visibility — many buttons in dark theme need an explicit :focus-visible outline.

# Low — admin UX

Your admin.py files just call admin.site.register(Model) with no customization:

- Product admin — no list_display, no list_filter by category, no search_fields by name. With a real catalog this is unusable.

- Order admin — same. No list_display to see status/total/user at a glance, no list_filter on status, no date_hierarchy on created_at, no search_fields on phone/user.

- Variant inline would be much nicer inside the Product admin instead of separate registration.

- ImageP inline for the same reason.

- msg (contact messages) not registered at all → invisible.

# Suggested priority order

If you tackle them in this order you'll get the most safety + impact per hour:

- Fix the anonymous-user crash on /contact/ (5 min, prevents 500s).

- Fix footer category links (5 min, dead links right now).

- Add Product.is_published and stock integer on Variant (1 hour, unblocks proper inventory).

- Build password reset with Django's built-in views (1 hour, also needs an email field on User).

- Build account settings page (2 hours).

- Build phone OTP (the placeholder redirect('#') is the current dead end of the signup flow).

- Wire Click integration + Transaction model + webhooks.

- Lock down settings.py for production (DEBUG, SECRET_KEY, ALLOWED_HOSTS, DB creds → env; turn on the 3 commented password validators; add SSL/cookie security flags).

- Translation sweep — base.html, drawer, footer, about.html, all <label> text, the "Razmer/O'lcham" inconsistency, the "Hush/Xush" typos.

- Admin UX (list_display, filters, inlines, register msg).

- i18n infrastructure ({% trans %} + .po) — only if you actually need other languages later.

Want me to spin up follow-up chats for any of these in particular (e.g., a focused "phone OTP" chat, a "password reset" chat, or a "production settings" chat)?

# Blockers — must fix before deploy

## 1. Production security settings (unchanged from last pass)

vm/settings.py is still configured for development. None of these are optional for a public site:

- No CSRF_TRUSTED_ORIGINS for your production domain.

- If you'll sit behind nginx/Cloudflare, SECURE_PROXY_SSL_HEADER = ('HTTP_X_FORWARDED_PROTO', 'https').

Move everything sensitive to environment  variables via os.environ or django-environ.

## 2. No rate limiting on auth + OTP endpoints — critical

This is the largest functional security hole. The OTP is 6 digits = 10⁶ combinations. With no max-attempt counter and no rate limit, an attacker who knows a phone number can brute-force the code within minutes. Same goes for login (username brute-force) and resend (SMS bombing).

What's needed before going live:

- OTP attempt counter in verify_phone: increment a session['otp_attempts'] on every wrong code; after 5 wrong, treat as expired → delete user and redirect to signup. Right now form.add_error('code', "Kod noto'g'ri.") lets attackers retry unlimited times.

- IP / username rate limit on login_view, signup_view, resend_otp, verify_phone. django-axes for auth, django-ratelimit for everything else. Configure both.

- Cooldown enforcement on the server, not just session. The 60-second resend cooldown is per-session — a fresh cookie resets it. SMS costs money; this will get expensive.

# Bugs

# Polish

# i18n leftovers

# Wire-up readiness check

You said OTP gateway and Click come later. The hooks you've built look correct:

OTP — _generate_otp is the single point of integration. Today it prints; replace the print(...) with a call to your SMS provider (Eskiz, Playmobile, etc.) keyed off request.user.phone. Everything else — TTL, resend, cancel, expire, attempt flow — is wired. One thing missing: the attempt counter (Blocker #2). Add it now so it's there when you flip the switch.

# Production deploy checklist

What needs to exist before the site goes live:

- .env file (not in git) holding SECRET_KEY, DEBUG=False, ALLOWED_HOSTS, DATABASE_URL, CLICK_MERCHANT_ID, CLICK_SERVICE_ID, CLICK_SECRET_KEY, SMS_API_KEY, SMS_SENDER. settings.py reads from os.environ with safe defaults that crash if missing in prod.

- requirements.txt (or pyproject.toml) pinning versions: Django 6.0.4, psycopg, django-colorfield, Pillow, django-axes, django-ratelimit, gunicorn, whitenoise.

- gunicorn config + a systemd unit or Dockerfile.

- nginx (or Caddy) in front: serve /static/ and /media/ directly, proxy / to gunicorn. Don't let Django serve static in production.

- python manage.py collectstatic integrated into your deploy script.

- PostgreSQL backups — pg_dump cron + offsite.

- SSL cert (Let's Encrypt via certbot). Set SECURE_SSL_REDIRECT = True.

- Logging configured — LOGGING dict in settings, writing to a real log file or stdout for Docker.

- Sentry (or similar) for error tracking — replace the default 500 page experience with real error reporting.

- Empty all tests.py files have zero tests; at minimum add tests for: cart concurrency (the unique constraint), checkout flow, OTP code matching, phone normalization. CI before deploy.

- A robots.txt and sitemap.xml (Django has django.contrib.sitemaps).

- SMS gateway account created and tested end-to-end before launch.

- Click merchant agreement signed, sandbox tested, callback URLs registered in Click dashboard.

# Recommended immediate sequence

Treat this as the path to deploy-ready:

- Add server-side OTP attempt counter + IP rate limiting via django-ratelimit (#2). Two-three hours.

- Gate the OTP print() on DEBUG (#7) — one line.

- Move secrets to env vars + flip security middleware on (#1). Half a day with django-environ.

- Delete the ghost templates directory (#8), fix the 404 typo (#19), the main.js comment (#20).

- Wire SMS gateway. Wire Click. Deploy.

Steps 1–6 are the difference between "deploys but breaks in odd ways" and "deploys cleanly". Step 7 is the difference between "works for friends" and "safe for the public". Everything else is polish that can ship in a follow-up.

SMS working — that closes the last app-level blocker. Now let's deploy for real. You've got the VPS (Ubuntu) and the domain, so here's the full ordered sequence.

I'll split it: Phase 0 happens on your Windows machine (and I can do those edits for you right now), everything else is commands you run on the VPS over SSH. Do them in order — each phase depends on the previous one.

Throughout, replace valleymade.uz with your actual domain and youruser with the Linux username you create.

Phase 0 — On your Windows machine, before any code leaves it

These are the prep items from the audit. Without them the server deploy breaks:

- Regenerate the SECRET_KEY. Your current one is the compromised django-insecure- key. From your activated venv:

- python -c "from django.core.management.utils import get_random_secret_key; print(get_random_secret_key())"

Save the output — it goes in the server's .env, never in git.

- Un-ignore migrations. Remove the migrations/ line from .gitignore, then commit your migration files. Without them the server's migrate builds nothing.

- Create requirements.txt:

- pip install gunicorn

- pip freeze > requirements.txt

Installing gunicorn first ensures it's pinned (it won't be in your dev venv otherwise). Confirm the file includes Django, psycopg2-binary, python-dotenv, requests, click-up, djangorestframework, django-colorfield, Pillow, and gunicorn.

- Commit and push everything to a private GitHub/GitLab repo.

Leave the commented-out security flags as they are for now — we turn those on in Phase 10, after HTTPS exists, or they'll cause a redirect loop.

I can do edits 1–3 for you on your machine right now (fix .gitignore, generate the key, create requirements.txt). Say the word.

Phase 1 — First login and server basics

Point your domain first: in your registrar's DNS panel, add an A record valleymade.uz → your VPS IP, and www.valleymade.uz → the same IP. Then verify with ping valleymade.uz (give it up to a few hours to propagate).

SSH in (from Windows PowerShell): ssh root@your-vps-ip. Create a non-root user and a firewall:

adduser youruser

usermod -aG sudo youruser

ufw allow OpenSSH

ufw enable

Then log back in as that user: ssh youruser@your-vps-ip.

Phase 2 — System packages

sudo apt update && sudo apt upgrade -y

sudo apt install python3-venv python3-pip postgresql postgresql-contrib nginx git -y

Phase 3 — Get the code on the server

git clone https://github.com/you/valleymade.git ~/valleymade

cd ~/valleymade

(Use a deploy token or SSH key for a private repo.)

Phase 4 — Python environment

python3 -m venv .venv

source .venv/bin/activate

pip install -r requirements.txt

Phase 5 — Production .env on the server

Create .env next to manage.py (the same folder your load_dotenv(BASE_DIR / ".env") reads). Never commit this:

nano ~/valleymade/vm/.env

SECRET_KEY=your-new-regenerated-key

DEBUG=False

ALLOWED_HOSTS=valleymade.uz,www.valleymade.uz

DB_NAME=valleymade

DB_USER=vm_user

DB_PASSWORD=a-strong-db-password

DB_HOST=localhost

DB_PORT=5432

CLICK_SERVICE_ID=...

CLICK_MERCHANT_ID=...

CLICK_SECRET_KEY=...

ESKIZ_EMAIL=...

ESKIZ_PASSWORD=...

ESKIZ_FROM=your-approved-sender

Note this is a fresh production database — separate from your Windows dev DB, and empty.

Phase 6 — PostgreSQL

sudo -u postgres psql

CREATE DATABASE valleymade;

CREATE USER vm_user WITH PASSWORD 'a-strong-db-password';

GRANT ALL PRIVILEGES ON DATABASE valleymade TO vm_user;

ALTER DATABASE valleymade OWNER TO vm_user;

\q

Use the exact password you put in .env.

Phase 7 — Build the app

cd ~/valleymade/vm

python manage.py migrate

python manage.py createsuperuser

python manage.py collectstatic --noinput

collectstatic populates staticfiles/ (your STATIC_ROOT) so nginx can serve it.

Phase 8 — Gunicorn as a systemd service

Test it first: gunicorn vm.wsgi:application --bind 127.0.0.1:8000 (Ctrl-C to stop). Then make it permanent — create /etc/systemd/system/valleymade.service:

[Unit]

Description=ValleyMade gunicorn

After=network.target

[Service]

User=youruser

WorkingDirectory=/home/youruser/valleymade/vm

ExecStart=/home/youruser/valleymade/.venv/bin/gunicorn vm.wsgi:application --workers 3 --bind unix:/run/valleymade.sock

[Install]

WantedBy=multi-user.target

sudo systemctl enable --now valleymade

sudo systemctl status valleymade

The enable is what makes it auto-start on every reboot.

Phase 9 — Nginx reverse proxy

Create /etc/nginx/sites-available/valleymade:

server {

listen 80;

server_name valleymade.uz www.valleymade.uz;

location /static/ { alias /home/youruser/valleymade/vm/staticfiles/; }

location /media/  { alias /home/youruser/valleymade/vm/media/; }

location / {

proxy_pass http://unix:/run/valleymade/gunicorn.sock;

proxy_set_header Host $host;

proxy_set_header X-Forwarded-For $proxy_add_x_forwarded_for;

proxy_set_header X-Forwarded-Proto $scheme;

}

}

sudo ln -s /etc/nginx/sites-available/valleymade /etc/nginx/sites-enabled/

sudo rm /etc/nginx/sites-enabled/default

sudo ufw allow 'Nginx Full'

sudo nginx -t && sudo systemctl restart nginx

At this point http://valleymade.uz should load your site.

Phase 10 — HTTPS

sudo apt install certbot python3-certbot-nginx -y

sudo certbot --nginx -d valleymade.uz -d www.valleymade.uz

Give it an email, agree, and choose redirect when asked. Certbot rewrites nginx for TLS + the http→https redirect. Verify renewal: sudo certbot renew --dry-run.

Phase 11 — Turn on the security flags (now that HTTPS exists)

Edit settings.py on the server and uncomment the three lines, plus add the proxy header — this is the step that was waiting on HTTPS:

if not DEBUG:

SECURE_SSL_REDIRECT = True

SESSION_COOKIE_SECURE = True

CSRF_COOKIE_SECURE = True

SECURE_PROXY_SSL_HEADER = ("HTTP_X_FORWARDED_PROTO", "https")

SECURE_HSTS_SECONDS = 31536000

SECURE_HSTS_INCLUDE_SUBDOMAINS = True

SECURE_HSTS_PRELOAD = True

SECURE_CONTENT_TYPE_NOSNIFF = True

The proxy header is mandatory here — without it SECURE_SSL_REDIRECT loops forever, since nginx terminates TLS and Django sees plain http. Then sudo systemctl restart valleymade.

(Better: make this edit on your Windows machine, commit, and git pull on the server — so local and server stay in sync. Don't hand-edit only on the server, or you'll drift.)

Phase 12 — Click and final verification

Now that you have a public HTTPS URL, register your Click Prepare/Complete webhook URL in the Click merchant dashboard (it points at your ClickWebhookAPIView path), and confirm the so'm/tiyin amount in the sandbox. Then run the audit and walk the live flows:

python manage.py check --deploy

Test end to end on the live domain: signup → real OTP SMS → verify → add to cart → checkout → Click payment → order status. Set up pg_dump backups before you announce.

That's the whole path. Two reminders that aren't deployment steps but matter before real traffic:

Your redeploy workflow from now on is: edit on Windows → git push → on the server git pull, then migrate/collectstatic if needed, then sudo systemctl restart valleymade.

And from the audit, rate limiting is still not done — login and signup-OTP brute-force are open, and the signup OTP still has no attempt counter. That's the remaining security gap once you're live; worth doing soon after launch.

Want me to knock out the Phase 0 edits on your machine now (.gitignore, SECRET_KEY, requirements.txt) so you can start pushing?